2. Team Charter

The group will work as one integrated engineering team. Each member has a primary accountability, but no member is restricted to only one component. Every member must understand the complete event path and review at least one other member's work.

| Team member | Student no. | Primary role | Main Milestone 1 responsibility |
| --- | --- | --- | --- |
| Abongile Sigidi | 202121130 | Architecture & Integration Lead | Requirements, architecture, interfaces, integration sequence |
| Mbalenhle Precide Shandu | 202209456 | Cloud Platform & Security Lead | Platform comparison, access, security assumptions, teardown planning |
| Xolani Thwala | 202032283 | Function/Application Developer | Event fields, validation rules, processing logic, testable behaviour |
| Xolile Wendy Sibiya | 202223792 | Data & Observability Lead | Ticket schema, persistent state, correlation ID, logging requirements |
| Nokwanda Amanda Mlotshwa | 230011945 | QA, Cost & Documentation Lead | Success criteria, plan, evidence structure, report quality and cost notes |

2.1 Communication and meeting rhythm

| Item | Team agreement |
| --- | --- |
| Primary communication | WhatsApp or Microsoft Teams group for day-to-day coordination. |
| Repository | One shared Git repository. All important work must be traceable through issues, commits, pull requests or reviews. |
| Meeting rhythm | Short team meeting at least twice per week during the milestone, plus an integration/review meeting before submission. |
| Decision recording | Important technical decisions are recorded in architecture/decisions/ using a short decision-record format. |
| Response expectation | Members should acknowledge important project messages within an agreed reasonable period and communicate blockers early. |
| Evidence | Meeting notes, task board, commits, reviews, diagrams and milestone evidence are retained in the repository. |

2.2 Review rule

No major architecture, event-contract or platform change is treated as final until at least one other member reviews it. Code or configuration changes should be merged only after another member checks that the change matches the requirement, does not expose secrets, and can be explained by the team.

2.3 Conflict and escalation process

- The members first discuss the issue using the agreed requirement, evidence and deadline rather than personal preference.

- If the issue is technical, compare the alternatives against scope, reliability, security, cost, accessibility and team skill.

- If agreement cannot be reached, the Architecture & Integration Lead records the options and coordinates a team vote/decision.

- If a member is repeatedly unavailable, a platform dependency blocks progress, or the issue may affect assessment fairness, the matter is escalated to the lecturer with evidence of the attempts made.

- No member may hide work, credentials or configuration in a private account that prevents the rest of the team from reproducing the project.